# Initial Project Planning

| Date | 22 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Comprehensive Analysis of Online Learning Engagement and Student Performance |
| Maximum Marks | 4 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Initialization | USN-1 | As a project team, we can define the problem statement and finalize the scope of the online learning engagement analysis. | 1 | High | Harshitha | 26-Aug-2026 | 01-Sep-2026 |
| Sprint-1 | Data Collection | USN-2 | As an analyst, I can identify and collect a suitable dataset containing student engagement metrics (logins, time spent, quiz attempts) and performance data (grades, completion rates). | 3 | High | Manikarnika | 26-Aug-2026 | 01-Sep-2026 |
| Sprint-1 | Data Preprocessing | USN-3 | As an analyst, I can clean the dataset by handling missing values, duplicates, and inconsistent formats. | 2 | High | Varun | 26-Aug-2026 | 01-Sep-2026 |
| Sprint-1 | Data Preprocessing | USN-4 | As an analyst, I can detect and treat outliers in engagement and performance data. | 2 | Medium | Teja | 26-Aug-2026 | 01-Sep-2026 |
| Sprint-2 | Exploratory Data Analysis | USN-5 | As an analyst, I can explore the relationship between engagement metrics and student performance using summary statistics. | 2 | High | Lakshmi | 02-Sep-2026 | 08-Sep-2026 |
| Sprint-2 | Data Visualization | USN-6 | As an analyst, I can create charts (bar, line, scatter) to visualize trends between engagement and performance. | 3 | High | Rajani | 02-Sep-2026 | 08-Sep-2026 |
| Sprint-2 | Data Visualization | USN-7 | As an analyst, I can identify key correlations and patterns (e.g., time spent vs. grades) through visual analysis. | 2 | Medium | Nakshatra | 02-Sep-2026 | 08-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-8 | As a stakeholder, I can view an interactive Power BI dashboard summarizing engagement and performance metrics. | 3 | High | Anjali | 09-Sep-2026 | 15-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-9 | As a stakeholder, I can filter the dashboard by course, student group, or time period. | 2 | Medium | Sanjali | 09-Sep-2026 | 15-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-10 | As a stakeholder, I can view KPI cards showing average engagement score and average performance score. | 1 | Low | Sirisha | 09-Sep-2026 | 15-Sep-2026 |
| Sprint-4 | Reporting | USN-11 | As a project team, we can document key findings and insights from the engagement-performance analysis. | 2 | High | Varshitha | 16-Sep-2026 | 22-Sep-2026 |
| Sprint-4 | Reporting | USN-12 | As a project team, we can compile the final project report with recommendations for improving student engagement. | 2 | High | Arjun | 16-Sep-2026 | 22-Sep-2026 |